| PROJECT MANAGER: STATUS REPORT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project ID |  | Project Title: Absolute Cinema: A Cinema-ticket and Seat Booking Management System |  |  |  | Document Version/Reference |  |
| Project Manager: Sanchez, John Patrick E. |  |  |  |  |  | Date 26/02/26 |  |
| Frequency of Report Weekly Report |  |  | Period Covered Feb 27 – May 16 | Prepared by Sanchez, Patrick E. Signature over name and date |  |  |  |
| Report Summary: The project has progressed with the completion of system planning activities, documentation revisions, and database preparation. The team focused on finalizing the Software Requirements Specification (SRS), outlining the database structure, and beginning development of the system’s frontend and backend components. Testing and debugging are currently ongoing to ensure the system functions according to the design layout. |  |  |  | Schedule ☺ 😐 ☹ |  | Budget ☺ 😐 ☹ | Performance ☺😐 ☹ |
| OUTSTANDING ISSUES |  |  |  |  |  |  |  |
| Issue # | Description |  |  | Status | Assigned to |  | Due Date |
| 1 | Meeting for documentation and system planning |  |  | Resolved | Group 2 |  | Feb 28 |
| 2 | Creation of system layout and design structure |  |  | Resolved | Patrick Sanchez |  | March 2 |
| 3 | Final revision of Software Requirements Specification (SRS) |  |  | Resolved | Patrick Sanchez |  | March 14 |
| 4 | Project Estimation |  |  | Resolved | Group 2 |  | March 21 |
| 5 | Database tables and columns |  |  | Resolved | Jeane Cañizares |  | March 28 |
| 6 | Database structure |  |  | Ongoing | Jeane Cañizares |  | April 4 |
| 7 | Development of system frontend and backend |  |  | Ongoing | Sean Renzo De Torres, Mico Mararac |  | April 18 |
| 8 | Fixing errors and bugs in the functional system |  |  | Ongoing | Shancel Cortaza, Emmanuel Bryan C. Matibag |  | April 25 |
| 9 | Testing the current system for errors and bugs |  |  | Ongoing | Mico Mararac, Emmanuel Bryan C. Matibag, Sean Renzo De Torres |  | May 10 |

| Major Accomplishments for the Period - Led meetings to align the team on documentation needs and system direction - Wrapped up the final version of the Software Requirements Specification - Mapped out the database structure, including the tables and columns the system would need - Kicked off development on both the frontend and backend system - Started tracking down bugs and working through errors in the system |  |  |  |  |
| --- | --- | --- | --- | --- |
| Major Deliverables for the Next Period - Completion of the system front-end development - Completion of back-end development - Improvement and Implementation of Database - Preparation of the system user-manual - Preparation for project presentation |  |  |  |  |
| Items that Need Immediate Attention - Fix remaining system errors and bugs - Ensure database structure matches system requirements - Continue testing system functions and seat booking processes - Finalize system documentation and user-manual - Prepare and organize materials for the final system presentation |  |  |  |  |